## Slide 1
Jens Jensen
Notes on RCauth

## Slide 2
Provide an IOTA credential conversion service for eInfrastructures
  DOGWOOD LoA
  Supports EOSC, EUDAT, EGI, …
  … so connect to CheckIn, B2ACCESS, etc.
Replicate: 1 instance -> 3 instances
  Currently run by NIKHEF
  Also to be run by GRNET
  And STFC
Replication should provide “high availability”
Motivation

## Slide 3
Replicate private key according to previously agreed agreement
Register as EGI service
Procure HSMs (if needed) for running online CAs
Management infrastructure
Set up backend signing services
Front end services
Connect sites’ databases over secure networks
Docs
High Level TODO List

## Slide 4
C=A^B^K where A, B are random and K is the Key
Elaborate scheme for generation and exchange of secrets
Additional support for minimising secret
  So it can be typed in from paper
  Reconstruct private key from a prime and the public key
  https://github.com/stfc/tales-from-the-crypto/tree/master/privkey
  Mischa updated these to pipe only (on read-only fs)
  Could be useful also for backup-of-last-resort
Details and Status - privkey

## Slide 5
STFC will run on existing HSM infrastructure
  2 x unsupported nCipher
  2 x supported Luna G5
1 x Luna currently supporting semi-offline signing
=> bringOnline
Details, Status - Procurement

## Slide 6
David set up oversight board and PMA
  Representation of EGI and EUDAT
  And operating sites (“triumlocurate”)
Details, Status – Management

## Slide 7
Cf. container discussion – what is the best way to share and deploy?
  Not with SLATE though 
Databases are standard
Network interconnect
Details, Status - Deployment

## Slide 8
EGI CheckIn is listed under “Services for Research”
  Page has 0 links to the actual service
WaTTS is listed under “Support Services”
  Page has 0 links to the actual service
The “Login” link asks for username/password !
Details, Status - Docs

## Slide 9
EGI survey highlighted DIRAC ∫
Still needs plan => tickets 
Use case for bringing Pathfinder online at same time?
  And accredited 
  Support BIRCH
Miscellaneous

## Slide 10
Describe how the customers/end-users can access the service (e.g.:, CLIs, REST APIs, GUI, etc.)
  Provide technical details and documentation to explain how the interaction with the service works in each different scenario
Service access